# Tubulu Monolith-to-Microservices Migration Plan

This document outlines the strategic architectural blueprint, module divisions, network routing maps, and a 4-Phase execution schedule to successfully refactor the monolithic Tubulu backend (223 endpoints) into a modern Modular Microservices Architecture on Google Cloud Platform.

____________________________________________________

## 🏗️ Target Architectural Design

Rather than maintaining a single monolithic server process, the platform is divided into 4 isolated core services coordinated via an API Gateway:

graph TD
    subgraph Clients
        A["📱 Mobile Flutter App"] --> |HTTPS / Port 443| Gateway["Nginx API Gateway"]
        B["💻 Merchant Admin Portal"] --> |HTTPS / Port 443| Gateway
    end

    subgraph API Gateway Routing Table
        Gateway --> |/api/v1/user/* <br/> Port 3011| AuthSvc["🔑 Auth & User Service"]
        Gateway --> |/api/v1/catalogue/* <br/> Port 3012| CatalogSvc["📦 Merchant & Catalog Service"]
        Gateway --> |/api/v1/cart/* <br/> Port 3013| CommerceSvc["💳 Commerce & Order Service"]
        Gateway --> |/api/v1/chatRoom/* <br/> Port 3014| ChatAISvc["🤖 AI Chatbot Service"]
    end

    subgraph Storage & Cache Layers
        AuthSvc & CatalogSvc & CommerceSvc & ChatAISvc --> DB[("PostgreSQL <br/> (Logical Schema Partition)")]
        CommerceSvc & ChatAISvc --> RedisCache[("Redis Cluster <br/> (Queues & Session)")]
    end
    
    classDef client fill:#eceff1,stroke:#b0bec5,color:#37474f;
    classDef gateway fill:#e8f5e9,stroke:#a5d6a7,color:#1b5e20;
    classDef service fill:#e3f2fd,stroke:#90caf9,color:#0d47a1;
    classDef storage fill:#fff8e1,stroke:#ffe082,color:#ff6f00;
    
    class A,B client;
    class Gateway gateway;
    class AuthSvc,CatalogSvc,CommerceSvc,ChatAISvc service;
    class DB,RedisCache storage;

____________________________________________________

## 🗂️ Service Module Divisions

____________________________________________________

### 1️⃣ Authentication & User Service (`auth-service`) — `Port 3011`

Focuses strictly on customer identity management, security credentials, and device linkages.

Encompassed Routes:

/api/v1/user/* (Customer logins, OTP checks, PIN verification)

/api/v1/userDevice/* (Push notification mapping keys)

/api/v1/address/* (Delivery shipping addresses)

Active Tables: Users, UserDevices, UserAddresses

Infrastructure: Zero external calls; serves as the central identity verifier issuing standard JWT signatures.

____________________________________________________

### 2️⃣ Merchant & Catalog Service (`catalog-service`) — `Port 3012`

Maintains physical storefront registries, KYC validation documents, product directories, and vertical specifications.

Encompassed Routes:

/api/v1/integrations/* (Store profiles, KYC file uploads, branch networks)

/api/v1/catalogue/* (Folder divisions, menu groups)

/api/v1/products/* (SKU parameters, variant configurations, Swiggy import scrapers)

/api/v1/customization/* (Admin portal UI elements styles)

/api/v1/qrcode/* (Dynamic store check-in QR codes)

Active Tables: Integrations, Catalogues, Products, Customizations, QRCodes, BlockedIntegrations

Cross-Service Hook: Communicates with the auth-service via internal HTTP calls to verify merchant-admin profile updates.

____________________________________________________

### 3️⃣ Commerce & Transaction Service (`commerce-service`) — `Port 3013`

Powers checkout checkouts, coupon distributions, marketing banner slider slots, and payment gateways.

Encompassed Routes:

/api/v1/cart/* (Checkout shopping list calculations)

/api/v1/orders/* (Checkout bookings, Razorpay webhook processor)

/api/v1/deal/* (Coupon validations, dynamic promo rules)

/api/v1/advertisement/* (Ad banner scheduling indices)

/api/v1/settlements/* (Payout files audits)

/api/v1/payment-connection/* (Gateway API keys setups)

Active Tables: Carts, Orders, Deals, Advertisements, Settlements, UserDealUsages

Infrastructure: Standard webhook listeners listening to Razorpay servers, writing transaction results directly to database schemas.

____________________________________________________

### 4️⃣ AI Chatbot & Messaging Service (`chat-ai-service`) — `Port 3014`

Coordinates Gemini LLM plays, BullMQ broadcast queues, real-time WebSockets, and SMS networks.

Encompassed Routes:

/api/v1/chatRoom/* (WebSocket channels directories)

/api/v1/chatMessage/* (Messaging exchange, S3 uploads routing)

/api/v1/ai-playbooks/* (LLM instructions guidelines registers)

/api/v1/ai/* (Gemini API completions calls)

/api/v1/whatsapp/* (Meta API channels integrations)

/api/v1/campaign/* (BullMQ mass broadcast scheduler)

Active Tables: ChatRooms, ChatMessages, AICategoryPlaybooks, VendorAIConfigs, Campaigns, CampaignTemplates, MessageBookmarks, MessageNotes

Infrastructure: Requires high computational/networking bandwidth; heavily bound to standard Redis memory queues and Vertex AI APIs.

____________________________________________________

## 🛠️ The Implementation & Migration Roadmap

To transition smoothly without disrupting your current QA timelines, we execute a 4-Phase Roadmap:

gantt
    title Monolith to Microservices Refactoring Roadmap (8 Weeks)
    dateFormat  YYYY-MM-DD
    section Phase 1: Workspace Decoupling
    Setup npm monorepo workspaces     :active, p1, 2026-06-01, 7d
    Build shared/ package (JWT, logger) :active, p2, after p1, 7d
    section Phase 2: Schema Isolation
    Segregate SQL models & schemas    :p3, after p2, 10d
    Refactor JOINs to internal APIs   :p4, after p3, 4d
    section Phase 3: Nginx Gateway Setup
    Configure Nginx Routing Tables     :p5, after p4, 7d
    Port-bind Auth, Catalog, Commerce  :p6, after p5, 7d
    section Phase 4: Staging Deployment
    Containerize services (Dockerfiles):p7, after p6, 7d
    Deploy and Auto-scale on GCP      :p8, after p7, 7d

### 📅 Phase 1: Repository Workspace Decoupling (Weeks 1-2)

Restructure the codebase into a Monorepo using npm workspaces.

Create a dedicated shared/ directory to house common utilities:

[Postgres.js Connection Utils](file:///Users/pradeep/Desktop/Tubulu-v1/backend/Utils/Postgres.js)

[VerifyToken.Middleware](file:///Users/pradeep/Desktop/Tubulu-v1/backend/MiddleWare/VerifyToken.Middleware.js)

Logging structures, configurations, and baseline validators.

### 📅 Phase 2: Database Schema & Query Isolation (Weeks 3-4)

Enforce logical database schema partition (e.g. Auth tables under schema auth, products tables under schema inventory).

Crucial Step: Refactor SQL JOIN statements that cross service boundaries. Instead of joining Products with Integrations via a direct SQL query, the inventory-service queries the catalog-service over a lightweight internal HTTP /internal/integrations/:id API call.

### 📅 Phase 3: Nginx API Gateway Setup (Weeks 5-6)

Place Nginx in front of all services. Nginx listens on Port 80/443 and handles SSL termination.

Configure Nginx routing rules:

location /api/v1/user/ { proxy_pass http://127.0.0.1:3011; }
  location /api/v1/integrations/ { proxy_pass http://127.0.0.1:3012; }
  location /api/v1/catalogue/ { proxy_pass http://127.0.0.1:3012; }
  location /api/v1/products/ { proxy_pass http://127.0.0.1:3012; }
  location /api/v1/cart/ { proxy_pass http://127.0.0.1:3013; }
  location /api/v1/orders/ { proxy_pass http://127.0.0.1:3013; }
  location /api/v1/chatRoom/ { proxy_pass http://127.0.0.1:3014; }
  location /api/v1/ai/ { proxy_pass http://127.0.0.1:3014; }

### 📅 Phase 4: Dynamic Autoscaling on GCP Staging (Weeks 7-8)

Containerize all four services separately using lightweight Alpine Dockerfiles.

The Magic of GCP: You can easily keep standard database CRUD services (auth, catalog, commerce) running inside your cost-efficient Compute Engine QA VM, while deploying the high-intensity chat-ai-service to Google Cloud Run (Serverless)!

This gives you instant autoscaling for LLM chat operations without paying for idling servers during testing off-hours!